## Slide 1: Air Force Identity, Credential, and Access Management (ICAM) Technical Roadmap
Andrea Kunz
April 2019
DISTRIBUTION STATEMENT C. Distribution authorized to U.S. Government agencies and their contractors; administrative/operational use; March 29, 2019. Other requests for this document shall be referred to AFLCMC/HNCDI, 4241 E. Piedras Dr., Suite 210, San Antonio, TX 78228.

## Slide 2: Overview
Current State of AF ICAM
Drivers for Change
AF vs DoD ICAM Strategy
Proposed AF ICAM Goals & Objectives
Next Steps

## Slide 3: Current AF ICAM Posture
Uneven and fragmented implementation
  No centralized, enterprise governance or oversight
  Stove-pipes: many organizations acquiring similar capabilities
  Separate, standalone solutions for user identity management
SAF/CIO lists ICAM as narrowly defined service in its Enterprise IT Protect Portfolio
  Directory services
  Public Key Infrastructure (PKI)-based authentication
  Fine-grained attribute-based access control (ABAC)
  SAF FY19 Strategic Goals and Objectives do not include ICAM capabilities but many are/will be enabled by ICAM*
* - https://www.safcioa6.af.mil/

## Slide 4: Current AF ICAM Posture (cont.)
Identity Management
  AF Directory Services (AFDS)
  AF/A1 Talent Management System
Credential Management – AF implements:
  DoD PKI for Smart Card Logon (SCL) and Device Certificate Issuance (NPE)
  DoD PKI Alternate Logon Token (ALT)
  DoD PKI Token Management System
  DMDC Alternate Token Identity Management System (ATIMS) / DoD NIPRNet Enterprise Alternate Token System (NEATS)

## Slide 5: Current AF ICAM Posture (cont.)
Access Management
  Authentication
    DoD Common Access Card (CAC)
    PK-enable systems for Two-Factor Authentication (2FA)
    Common Computing Environment (CCE) end-user authentication services via Global Content Delivery System (GCDS)
    No enterprise privileged access management
  Authorization
    Role-Based Access Control (RBAC) decisions within Active Directory and local lookup of identity attributes
    No enterprise authorization framework
  Audit (Accountability) based on network monitoring

## Slide 6: Drivers for Transformation
DoD ICAM Strategy
OMB ICAM Memo & Risk Determination Report
Commercial Technology Trends

## Slide 7: AF vs DoD ICAM Strategy*
GOAL | DOD | AF
1 | Implement a Data-Centric approach to collect, verify, maintain, and share identity and other attributes | AFDS meets current AF needs for validated identity attribute data; expanded attribute set needed to implement ICAM strategy
2 | Improve and enable authentication to DoD networks and resources through common standards, shared services, and federation | Leverages common attribute store and integrates with Active Directory (AD) forest for Smart Card Logon; need standards-based authentication methods and federation based on protocol best suited for use within the AF
3 | Deploy shared services that promote the implementation of enterprise ICAM | ICAM solutions exist but are largely stovepiped; centralized management needed to eliminate fragmented architecture and ensure enterprise-level service delivery
4 | Enable consistent monitoring and logging to support identity analytics for detecting insider threats and external attacks | AF networks perform system event monitoring, auditing, logging, and reporting; no identity-based event tracking
5 | Enhance the governance structure to promote the development and adoption of enterprise ICAM solutions | Existing governance structure based on AF publications; AF ICAM policy currently in draft (AFMAN 17-1304); AF will also need other governance to ensure technical capabilities
6 | Create DoD policies and standards that clearly define requirements for identification, credentialing, authentication, and authorization lifecycle management | SAF/CIO A6 developing ICAM policies under the Protect portfolio; does not address full spectrum of ICAM
* - DoD ICAM Strategy 2019-2024 (Draft v20180724)

## Slide 8: Proposed AF ICAM Goals
Implement Enhanced Enterprise Identity Management Capabilities
Integrate Comprehensive Access Management Across the Enterprise Architecture
Establish Enterprise-wide ICAM Governance and Policy Enforcement
Deploy ICAM Services to the Cloud
Improve ICAM for Mobile Services

## Slide 9: Goal #1: Implement Enhanced Enterprise Identity Management Capabilities
Goal 1 – Objectives | Near (0-12 months) | Mid (12-36 months) | Long (36-60 months)
Objective #1.1: Automate Identity Account Provisioning | * | * | *
Objective #1.2: Expand Identity Data Aggregation and Sharing | * | * | *
Objective #1.3: Normalize Identity Attribute Data | * | * | *
Objective #1.4: Establish NPE Identity Lifecycle Management | * | * | X
Objective #1.5: Implement Identity Federation with Mission Partners | * | X | X
* - to be determined based on refinement and prioritization

## Slide 10: Goal #2: Integrate Comprehensive Access Management Across the Enterprise Architecture
Goal 2 – Objectives | Near (0-12 months) | Mid (12-36 months) | Long (36-60 months)
Objective #2.1: Institutionalize Robust Access Control | * | X | X
Objective #2.2: Automate Management of Privileged Access | * | * | *
Objective #2.3: Enable Enterprise-focused Real-Time Audit of ICAM Events | * | X | X
Objective #2.4: Expand Support for Alternate Form Factor Authenticators | * | * | X
* - to be determined based on refinement and prioritization

## Slide 11: Goal #3: Establish Enterprise-wide ICAM Governance and Policy Enforcement
Goal 3 – Objectives | Near (0-12 months) | Mid (12-36 months) | Long (36-60 months)
Objective #3.1: Create Centralized ICAM Governance Body and Processes | X | X | X
Objective #3.2: Adopt and Enforce Standards to Support ICAM Capabilities | * | * | *
Objective #3.3: Perform ICAM Requirements Analysis and Validation | X | X | X
Objective #3.4: Develop AF Data Strategy to Automate Data Tagging | * | X | X
* - to be determined based on refinement and prioritization

## Slide 12: Goal #4: Deploy ICAM Services to the Cloud
Goal 4 – Objectives | Near (0-12 months) | Mid (12-36 months) | Long (36-60 months)
Objective #4.1: Provision Enterprise Identity as a Service | X | X | X
Objective #4.2: Research On- vs. Off-Premises Identity Management | * | * | *
* - to be determined based on refinement and prioritization

## Slide 13: Goal #5: Improve ICAM for Mobile Services
Goal 4 – Objectives | Near (0-12 months) | Mid (12-36 months) | Long (36-60 months)
Objective #5.1: Deploy Bring Your Own Device Capabilities | X | X | X
Objective #5.2: Develop Mobile Authentication Solutions | X | X | X

## Slide 14: Next Steps
Refine Goals & Objectives
Assess AF Roadmap Against DoD ICAM Strategy
Decompose Objectives into Actionable Initiatives
Develop and Execute Prioritized Implementation Plan